## ATTACHMENT J-4:  SAMPLE DELIVERABLES FOR TASK ORDERS

Part 2:  Post-award Deliverables Sample

| Item | Deliverable | Frequency | Due | ªCopies | ªRecipient |
| --- | --- | --- | --- | --- | --- |
| 1 | Signed Task Order | One time | Upon Receipt from agency | 2 (1/1) | • Agency CO (1/0) • DOE CO (0/1) |
| 2 | Certificate of Insurance | One time | 15 days after TO award | 1 (1/0) | • Agency CO (1/0) |
| 3 | Performance Bond | One time | 30 days after TO award | 1 (1/0) | • Agency CO (1/0) |
| 4 | Payment Bond | One time | 30 days after TO award | 1 (1/0) | • Agency CO (1/0) |
| 5 | Work Schedule | Monthly | 10 days before work start | 3 (2/1) | • Agency CO (1/0) • Agency COR (1/1) |
| 6 | Work Outside Normal Hours | Per occurrence | 5 days before work start | 3 (2/1) | • Agency CO (1/0) • Agency COR (1/1) |
| 7 | Design and Construction Package | One time | Due date based on final proposal and negotiations days after TO award | 3 (2/1) | • Agency CO (1/0) • Agency COR (1/1) |
| 8 | ECM Installation Quality control Inspection Program | One time | With Item 7 above | 3 (2/1) | • Agency CO (1/0) • Agency COR (1/1) |
| 9 | Commissioning Plan | One time | After Approval of item 7 above | 4 (2/2) | • Agency CO (1/0) • Agency COR (1/1) • DOE COR (0/1) |
| 10 | Safety and Health Plan | One time | With Item 7 above | 3 (2/1) | • Agency CO (1/0) • Agency COR (1/1) |
| 11 | Notification of Utility Interruption | Per occurrence | 15 working days prior to outage | 3 (2/1) | • Agency CO (1/0) • Agency COR (1/1) |
| 12 | Operation Work Procedure | One time | With training class | 3 (2/1) | • Agency CO (1/0) • Agency COR (1/1) |
| 13 | Maintenance Work: --Procedure --Requirements and Checklist | One time | With training class | 3 (2/1) | • Agency CO (1/0) • Agency COR (1/1) |
| 14 | O&M Manuals and Spare Parts Lists | One time | Prior to agency acceptance of project | 3 (2/1) | • Agency CO (1/0) • Agency COR (1/1) |
| 15 | Commissioning Report | One time | Upon ECM installation and commissioning | 4 (2/2) | • Agency CO (1/0) • Agency COR (1/1) • DOE COR (0/1) |
| 16 | Post-Installation Report | One time | Prior to Government’s acceptance | 4 (2/2) | • Agency CO (1/0) • Agency COR (1/1) • DOE COR (0/1) |
| 17 | As-built Drawings | Per ECM | Prior to Government’s acceptance | 3 (3/0) | • Agency CO (1/0) • Agency COR (2/0) |
| 18 | Annual Report on ECM Performance | Annual | 30 days after each year during performance period | 4 (2/2) | • Agency CO (1/0) • Agency COR (1/1) • DOE COR (0/1) |
| 19 | TO Modifications | Per mod | Upon receipt of signed modification | 2 (0/2) | • DOE COR (0/1) • DOE CO (0/1) |

ªRequired formats for, and numbers of submittals, are indicated in parentheses (hard copy/electronic .pdf on CD-ROM.